# Risk register and mitigation owners

HYPOTHETICAL POST-AWARD HANDOVER - SIMULATION ONLY - NO AWARD HAS BEEN MADE | DEMONSTRATION EXPORT - NOT SUBMISSION READY - NOT APPROVED FOR ANY REAL TENDER | approvals by: test principals in environment 'test'

SYNTHETIC TEST DATA - FICTIONAL CUSTOMER - NOT A REAL TENDER - NOT A MARKET QUOTE - NOT FOR SUBMISSION

| Project ID | PRJ-9101 |
| --- | --- |
| Project name | Dammam Industrial Utilities - Synthetic Tender Closure |
| Customer | Gulf Process Utilities Co. (FICTIONAL SYNTHETIC CUSTOMER) |
| Document ID | PRJ-9101-H13 |
| Title | Risk register and mitigation owners |
| Revision | 1 |
| Issue date | 2027-02-15 |
| Status | Preliminary (SIMULATED HANDOVER) |
| Author | test-estimator |
| Reviewer | not yet reviewed |
| Estimate version | v2 |
| Estimate fingerprint | 48d0f9242dc910b7 |
| Template | H-RISK@1.0.0 |
| Confidentiality | CONFIDENTIAL (synthetic test data) - no real customer or supplier data |

# Simulation notice

HYPOTHETICAL POST-AWARD HANDOVER: no award has been made. This pack shows what a project manager would receive if the tender were awarded on the frozen estimate; it creates no commitment.

# Risks

| ID | Title | Category | Probability % | Cost low | Likely | High | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-PRJ-9101-001 | Ground conditions in hard material | Technical | 30 | 20000 | 60000 | 150000 | Open |
| RSK-PRJ-9101-002 | Pump skid delivery delay | Technical | 25 | 0 | 45000 | 120000 | Open |
| RSK-PRJ-9101-003 | Interface with existing fire ring main | Technical | 20 | 10000 | 30000 | 90000 | Open |

# Opportunities

No opportunity is recorded in the register.

# Assumptions, exclusions and limitations

Quantities are human-measured BOQ quantities; the application does not measure drawings.

Figures are taken from frozen estimate version v2 (fingerprint 48d0f9242dc910b7).

SYNTHETIC / DEMONSTRATION data: rates, quotations, productivity norms, customer and responses are fictional test inputs, not market evidence.

Simulated handover: owners, dates and obligations shown are those recorded in the registers; none is invented.