# Pricing basis and basis of estimate (BOE)

DEMONSTRATION EXPORT - NOT SUBMISSION READY - NOT APPROVED FOR ANY REAL TENDER | approvals by: test principals in environment 'test'

SYNTHETIC TEST DATA - FICTIONAL CUSTOMER - NOT A REAL TENDER - NOT A MARKET QUOTE - NOT FOR SUBMISSION

| Project ID | PRJ-9101 |
| --- | --- |
| Project name | Dammam Industrial Utilities - Synthetic Tender Closure |
| Customer | Gulf Process Utilities Co. (FICTIONAL SYNTHETIC CUSTOMER) |
| Document ID | PRJ-9101-D07 |
| Title | Pricing basis and basis of estimate (BOE) |
| Revision | 2 |
| Issue date | 2027-02-15 |
| Status | Preliminary (DEMONSTRATION) |
| Author | test-estimator |
| Reviewer | not yet reviewed |
| Estimate version | v2 |
| Estimate fingerprint | 48d0f9242dc910b7 |
| Template | T-BOE@1.0.0 |
| Confidentiality | CONFIDENTIAL (synthetic test data) - no real customer or supplier data |

# Basis of estimate - summary

| Field | Value |
| --- | --- |
| generated | 2026-10-14 |
| project | {"id": "PRJ-9101", "name": "Dammam Industrial Utilities - Synthetic Tender Closure", "client": "Gulf Process Utilities Co. (FICTIONAL SYNTHETIC CUSTOMER)", "location": "Dammam industrial area, Saudi Arabia (fictional site)", "region": "KSA-ALL", "currency": "SAR", "tender_ref": "SYN-TENDER-9101",... |
| banner | ["DEMONSTRATION PROJECT - SYNTHETIC DATA - NOT A MARKET QUOTE", "SYNTHETIC RATES IN USE", "PROJECT NOTE: SYNTHETIC SOFTWARE VALIDATION ONLY - FICTIONAL CUSTOMER - NOT A REAL TENDER - NOT FOR SUBMISSION OR COMMERCIAL RELIANCE."] |
| estimate | {"state": "Complete", "fingerprint": "48d0f9242dc910b76b953823fdb320a5afd036297875e35276224a0f0929f6c5", "totals": {"direct_cost": "3452410.00", "indirect_cost": "292543.90", "total_cost": "3894752.06", "selling_price_pre_tax": "4206320.69", "commercial_net_price": "4206332.22", "tax": "630948.10... |
| scope | {"boq_imports": [{"revision": null, "source_file": "boq_SYNTHETIC_TEST_ONLY.csv", "sha256": "baa7419a68f653e12f17e305539be048fcb23d8f1114a2fff4b6e2f8636a7db4", "imported_by": "test-estimator", "imported_at": "2026-10-14T16:19:09+00:00", "summary_json": "{\"blank\": 0, \"by_trade\": {\"civil\": 5,... |
| pricing | {"rate_types": {"Synthetic Demonstration Rate": 43}, "rate_sources": {"(none recorded)": 43}, "rates_used": 43, "synthetic_rates": 43, "provisional_rates": 0, "unpriced_items": 0, "oldest_price_date": "2026-10-01", "tax": {"VAT-STD": {"rate": "15", "status": "Approved", "note": null}}, "fx": []} |
| parameters | {"plant_hire_terms": [{"code": "CRANE-TERMS", "version": 1, "scope": "project", "source": "SYNTHETIC TEST DATA - NOT AN INDUSTRY BENCHMARK - NOT A MARKET QUOTE", "approved_by": "test-commercial"}, {"code": "SCAFFOLD-TERMS", "version": 1, "scope": "project", "source": "SYNTHETIC TEST DATA - NOT AN... |
| take_off | {"applications": [], "stale": 0} |
| indirects | {"lines": [{"code": "IND-HO", "description": "SYNTHETIC IND-HO: eligibility base now stated (division A and plant excluded; B,C,E,G,H,I included)", "amount": "89181.30"}, {"code": "IND-INS", "description": "SYNTHETIC contract works insurance allowance (fixed)", "amount": "25000.00"}, {"code": "IN... |
| programme | {"tasks": [{"task_code": "A-MOB", "name": "Mobilisation", "duration_days": "0", "predecessors": ""}, {"task_code": "A-EXC", "name": "Trench excavation", "duration_days": "15", "predecessors": "A-MOB"}, {"task_code": "A-EXCH", "name": "Hard-material excavation", "duration_days": "10", "predecessor... |
| commercial | {"policy": "SYNTHETIC policy: markup 8% on total cost, contingency 4% of direct+indirect", "status": "Approved", "method": "Selling price = Cost x (1 + Markup); markup = 8% on total cost", "direct": "3452410.00", "indirect": "292543.90", "contingency": "149798.16", "risk": "0", "escalation": "0",... |
| classification | {"project_id": "PRJ-9101", "estimate_state": "Complete", "measured_maturity": {"items_total": 43, "items_unpriced_pct": 0.0, "wbs_assigned_pct": 0.0, "open_clarifications": 0, "mto_stale": 0, "synthetic_used": true, "provisional_used": false}, "scheme": null, "definition_pct": null, "class_id": n... |
| compliance | {"linked": false, "statement": "No client profile is linked to this project: no compliance statement can be made.", "profile": null, "counts": null} |
| exceptions_total | 0 |

# Basis of estimate - assemblies

| code | version | status | synthetic |
| --- | --- | --- | --- |
| SYNA-C-072 | 1 | Approved | True |
| SYNA-C-071 | 1 | Approved | True |
| SYNA-C-070 | 1 | Approved | True |
| SYNA-C-064 | 1 | Approved | True |
| SYNA-C-063 | 1 | Approved | True |
| SYNA-C-062 | 1 | Approved | True |
| SYNA-C-061 | 1 | Approved | True |
| SYNA-C-060 | 1 | Approved | True |
| SYNA-C-056 | 1 | Approved | True |
| SYNA-C-055 | 1 | Approved | True |
| SYNA-C-052 | 1 | Approved | True |
| SYNA-C-051 | 1 | Approved | True |
| SYNA-C-050 | 1 | Approved | True |
| SYNA-C-047 | 1 | Approved | True |
| SYNA-C-046 | 1 | Approved | True |
| SYNA-C-045 | 1 | Approved | True |
| SYNA-C-041 | 1 | Approved | True |
| SYNA-C-040 | 1 | Approved | True |
| SYNA-C-039 | 1 | Approved | True |
| SYNA-C-038 | 1 | Approved | True |
| SYNA-C-037 | 1 | Approved | True |
| SYNA-C-036 | 1 | Approved | True |
| SYNA-C-035 | 1 | Approved | True |
| SYNA-C-034 | 1 | Approved | True |
| SYNA-C-033 | 1 | Approved | True |
| SYNA-C-032 | 1 | Approved | True |
| SYNA-C-031 | 1 | Approved | True |
| SYNA-C-030 | 1 | Approved | True |
| SYNA-C-025 | 1 | Approved | True |
| SYNA-C-024 | 1 | Approved | True |
| SYNA-C-023 | 1 | Approved | True |
| SYNA-C-022 | 1 | Approved | True |
| SYNA-C-021 | 1 | Approved | True |
| SYNA-C-020 | 1 | Approved | True |
| SYNA-C-014 | 1 | Approved | True |
| SYNA-C-013 | 1 | Approved | True |
| SYNA-C-012 | 1 | Approved | True |
| SYNA-C-011 | 1 | Approved | True |
| SYNA-C-010 | 1 | Approved | True |
| SYNA-C-004 | 1 | Approved | True |
| SYNA-C-003 | 1 | Approved | True |
| SYNA-C-002 | 1 | Approved | True |
| SYNA-C-001 | 1 | Approved | True |

# Basis of estimate - assumptions

| id | name | value | status | engine_key |
| --- | --- | --- | --- | --- |
| ASMP-B-004 | Quantity rounding for display and reporting | 3 | Pending Review | qty.rounding_dp |
| ASMP-D-001 | Paid hours per shift |  | Pending Review | labour.shift_hours |
| ASMP-D-002 | Productive hours per shift |  | Pending Review | labour.productive_hours_per_shift |
| ASMP-D-003 | Working days per week |  | Pending Review | calendar.working_days_per_week |
| ASMP-D-004 | Working days per month |  | Pending Review | calendar.working_days_per_month |
| ASMP-D-005 | Working hours per day |  | Pending Review | calendar.hours_per_day |
| ASMP-E-003 | Plant utilisation percentage |  | Pending Review | plant.utilisation_pct |
| ASMP-I-017 | Monetary rounding | 2 | Pending Review | money.rounding_dp |
| ASMP-J-001 | Default tax category | VAT-STD | Pending Review | tax.default_category |
| ASMP-L-002 | Rate age warning threshold | 180 | Pending Review | rates.age_warning_days |
| ASMP-L-003 | Rate age maximum |  | Pending Review | rates.age_max_days |

# Basis of estimate - risks

| id | title | probability | impact | cost_exposure | prob_pct | cost_likely | status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-PRJ-9101-001 | Ground conditions in hard material |  |  |  | 30 | 60000 | Open |
| RSK-PRJ-9101-002 | Pump skid delivery delay |  |  |  | 25 | 45000 | Open |
| RSK-PRJ-9101-003 | Interface with existing fire ring main |  |  |  | 20 | 30000 | Open |

# Basis of estimate - approvals

| entity_type | n |
| --- | --- |
| boq_mapping | 43 |
| boq_quantity | 3 |
| boq_unit | 1 |
| estimate | 1 |
| exclusion | 1 |
| indirect | 5 |
| offer | 1 |
| param:calendar | 2 |
| param:escalation_profile | 1 |
| param:payment_terms | 1 |
| param:plant_hire_terms | 3 |
| param:time_allocation | 8 |
| programme_baseline | 1 |
| quotation | 3 |
| recon_exception | 1 |
| supplier_selection | 1 |
| tender_export | 1 |
| tender_query | 8 |
| tender_register_item | 3 |

# Basis of estimate - human_sections

| title | guidance | text |
| --- | --- | --- |
| Design basis and scope narrative | Describe the design basis, the extent of the engineering received and any design still to be developed. | [TO BE COMPLETED BY ESTIMATOR] |
| Construction methodology and sequencing | Describe the construction approach, major methods, key resources and constraints assumed. | [TO BE COMPLETED BY ESTIMATOR] |
| Productivity and labour basis narrative | Explain the productivity norms applied and their source (company actuals, client norms, benchmarks). | [TO BE COMPLETED BY ESTIMATOR] |
| Procurement and subcontracting strategy | Describe package strategy, long-lead items, vendor/subcontractor selection and any client-nominated items. | [TO BE COMPLETED BY ESTIMATOR] |
| Site conditions, access and logistics | Describe the site, access, laydown, climate and logistics assumptions. | [TO BE COMPLETED BY ESTIMATOR] |
| Risks and opportunities commentary | Comment on key risks, how exposure was assessed and what the contingency covers. | [TO BE COMPLETED BY ESTIMATOR] |

# Estimate classification

The product's internal capability levels 1-5 are NOT AACE estimate classes and are not official classifications of any owner. Estimate class, if any, comes from a company-approved classification scheme only.

# Assumptions, exclusions and limitations

Quantities are human-measured BOQ quantities; the application does not measure drawings.

Figures are taken from frozen estimate version v2 (fingerprint 48d0f9242dc910b7).

SYNTHETIC / DEMONSTRATION data: rates, quotations, productivity norms, customer and responses are fictional test inputs, not market evidence.

# Source references

Frozen estimate version v2 (fingerprint 48d0f9242dc910b7), totals and pricing schedule

Registers in the application database (see document D33 for received documents, D08 for assumptions, D25 for queries)