# Estimate audit and reconciliation report

DEMONSTRATION EXPORT - NOT SUBMISSION READY - NOT APPROVED FOR ANY REAL TENDER | approvals by: test principals in environment 'test'

SYNTHETIC TEST DATA - FICTIONAL CUSTOMER - NOT A REAL TENDER - NOT A MARKET QUOTE - NOT FOR SUBMISSION

| Project ID | PRJ-9101 |
| --- | --- |
| Project name | Dammam Industrial Utilities - Synthetic Tender Closure |
| Customer | Gulf Process Utilities Co. (FICTIONAL SYNTHETIC CUSTOMER) |
| Document ID | PRJ-9101-D35 |
| Title | Estimate audit and reconciliation report |
| Revision | 2 |
| Issue date | 2027-02-15 |
| Status | Preliminary (DEMONSTRATION) |
| Author | test-estimator |
| Reviewer | not yet reviewed |
| Estimate version | v2 |
| Estimate fingerprint | 48d0f9242dc910b7 |
| Template | T-RECON@1.0.0 |
| Confidentiality | CONFIDENTIAL (synthetic test data) - no real customer or supplier data |

# Gate

| Item | Result |
| --- | --- |
| Final gate blocked | False |
| Blockers | 0 |
| Replay of frozen version reproduces totals | True |
| Replay differences | none |

# Findings

| Rule | Severity | Entity | Message | Status |
| --- | --- | --- | --- | --- |
| PLANT_HIRE_DAYS | High | SYN-C-050 | Plant billable days differ from the programme hire window | Accepted Exception |
| SYNTHETIC_DEMO | Low | PRJ-9101 | Synthetic demonstration data present | Open |
| POSSIBLE_DUPLICATE_ITEM | Medium | C-071 | Possible duplicate BOQ item / cost in several packages | Open |
| UNAPPROVED_ADOPTED_ASSUMPTION | Medium | PRJ-9101 | Adopted assumption not approved | Open |

# Accepted exceptions

| Rule | Entity | By | Role | Actor type | Environment |
| --- | --- | --- | --- | --- | --- |
| PLANT_HIRE_DAYS | SYN-C-050 | test-commercial | Commercial Approver | test | test |

# Assumptions, exclusions and limitations

Quantities are human-measured BOQ quantities; the application does not measure drawings.

Figures are taken from frozen estimate version v2 (fingerprint 48d0f9242dc910b7).

SYNTHETIC / DEMONSTRATION data: rates, quotations, productivity norms, customer and responses are fictional test inputs, not market evidence.

# Source references

Frozen estimate version v2 (fingerprint 48d0f9242dc910b7), totals and pricing schedule

Registers in the application database (see document D33 for received documents, D08 for assumptions, D25 for queries)